PROJECT PROPOSAL

Smart Society ERP

A Centralized Housing Society Management System

Prepared for: Housing Society Committee | Date: July 13, 2026

# 1. Problem

Housing society administration today runs on a patchwork of disconnected tools. Resident records, maintenance payments, financial statements, and society notices are tracked across Excel sheets, WhatsApp chats, and manual paper registers. This fragmentation creates real, day-to-day costs for the committee:

- Time-consuming reporting — preparing monthly financial statements manually takes hours each week.

- Poor traceability — notices shared over WhatsApp are hard to find or reference later.

- Error-prone records — manual data entry and calculation increase the risk of mistakes in resident and financial data.

- No single source of truth — the Chairman and committee members must chase multiple people and files to get an accurate, up-to-date picture of society operations.

These issues compound as a society grows in size, making manual processes increasingly unsustainable.

# 2. Solution

We propose building the Smart Society ERP — a secure, centralized web application that consolidates resident management, maintenance tracking, accounting, and notice publishing into a single platform for society committee members (Treasurer, Secretary, and Chairman).

Core capabilities include:

- Resident Management — add, edit, search, and view resident records in one place.

- Maintenance Management — record payments, view payment history, and track pending dues.

- Accounting & Financial Statements — log income and expenses and generate monthly financial summaries.

- Notice Management — create, edit, and publish society notices, with a full history retained.

- AI Notice Generator — powered by the Anthropic Claude API, this lets the Secretary turn a short prompt into a polished, professional notice that can be reviewed and edited before publishing.

- Dashboard — a single view of total residents, maintenance collected, expenses, current balance, and recent notices.

Together, these replace Excel sheets, WhatsApp threads, and paper registers with one accurate, searchable, and always-current system.

# 3. Scope

## 3.1 In Scope — MVP

- Authentication: secure login/logout for committee members.

- Resident Management: add, edit, delete, search, and view resident details.

- Maintenance Management: record payments, view payment history, track paid/pending dues.

- Accounting & Financial Statements: record income/expenses, generate monthly summaries, view balance.

- Notice Management: create, edit, delete, and view notices, including the AI Notice Generator.

- Dashboard: resident count, maintenance collected, total expenses, current balance, recent notices.

## 3.2 Future Scope (Post-MVP)

- Resident self-service portal

- Complaint management

- Visitor management

- AI-powered financial insights and reports

- Vendor management

## 3.3 Explicitly Out of Scope

- Online payment gateway integration

- Native mobile application

- Email / SMS / WhatsApp notifications

- Role-based access control

- Parking management

- Multi-society (multi-tenant) support

# 4. Timeline

An indicative 14 Days plan for the MVP, from discovery through go-live:

| Day | Phase | Key Activities |
| --- | --- | --- |
| Day 1 | Requirement Gathering | Discuss client needs, finalize feature list and user roles |
| Day 2 | Requirement Analysis | Define workflows for residents, maintenance, and accounting |
| Day 3 | PRD Documentation | Draft the Product Requirement Document (PRD) |
| Day 4 | PRD Finalization | Client review and sign-off on PRD |
| Day 5 | UI/UX Design (Figma) | Design wireframes and screens for all MVP modules |
| Day 6 | Frontend Development | Project setup, layout, authentication screens |
| Day 7 | Frontend Development | Resident Management & Maintenance Management screens |
| Day 8 | Frontend Development | Accounting, Notice Management & Dashboard screens |
| Day 9 | Backend & Database Development | Database schema, authentication APIs |
| Day 10 | Backend & Database Development | Resident & Maintenance Management APIs |
| Day 11 | Backend & Database Development | Accounting, Financial Statements & Notice APIs |
| Day 12 | AI Notice Generator Integration | Integrate Anthropic Claude API for notice generation |
| Day 13 | Testing & Bug Fixing | End-to-end testing across all modules and fixes |
| Day 14 | Deployment & Final Submission | Deploy application and hand over to client |

# 5. Assumptions

- Committee members (Treasurer, Secretary, Chairman) will be available for requirement clarification and periodic review throughout development.

- Historical resident and financial data from Excel sheets/registers is reasonably complete and will be provided in a digitizable format for migration.

- Only committee members — not individual residents — will have login access during the MVP phase (no resident portal in this release).

- The Anthropic Claude API will be available and accessible for the AI Notice Generator; a manual notice-creation fallback will be used if the API is temporarily unavailable.

- All AI-generated notices will be reviewed and approved by a committee member before publishing — the system will not auto-publish AI content.

- The application will be accessed via modern desktop/mobile web browsers (Chrome, Edge, Firefox); no native mobile app is required for MVP.

- A single society (single-tenant) deployment is sufficient; multi-society support is not required for MVP.

- Basic authentication (single role type, no granular role-based permissions) is acceptable for the MVP release.

- Open items flagged in the source PRD — such as how the current balance is calculated, whether maintenance can be paid in installments, and record-retention duration — will be clarified with stakeholders during Phase 1 (Discovery) before development begins.

This proposal reflects the requirements captured in the Smart Society ERP PRD. We recommend a short discovery workshop to confirm the assumptions above before development begins in Phase 1.