PROPOSAL

Smart Society ERP

One simple system to run your housing society — residents, payments, accounts, and notices, all in one place.

Prepared for: [Client / Society Name]

Prepared by: [Your Company Name]

Date: 13 July 2026

# Executive Summary

Every week, your committee loses hours to spreadsheets, WhatsApp threads, and paper registers just to answer simple questions: who has paid, what's the balance, what did we tell residents last month. That time, and the errors that come with manual work, are costly.

We're proposing to build Smart Society ERP — a single, secure system that replaces all of it. Residents, payments, accounts, and notices live in one place, with a dashboard that gives your committee an accurate answer in seconds instead of hours. A built-in AI writing tool also drafts professional notices for you in seconds.

The result: Less admin time, fewer errors, faster answers for your committee, and a more transparent, professional experience for your residents.

# 1. The Challenge Today

Housing society records are currently spread across Excel sheets, WhatsApp chats, and manual registers. This creates real, everyday costs:

- Time lost: hours each week spent updating spreadsheets and compiling reports by hand.

- Errors: manual calculations and scattered records lead to mistakes that are hard to catch.

- Slow answers: finding a resident's payment history or last month's balance takes far longer than it should.

- No single source of truth: the Chairman has to chase different committee members just to get a full picture.

# 2. Our Solution & What You Gain

Smart Society ERP brings resident management, maintenance tracking, accounting, and notices into one secure, easy-to-use website — with an AI notice-writer built in.

## What this means for your committee

| Today | With Smart Society ERP |
| --- | --- |
| Records split across Excel, WhatsApp, and paper | One system, one source of truth |
| Manual calculations, prone to error | Automatic, accurate totals and summaries |
| Reports take hours to prepare | Monthly financial summary generated in seconds |
| Notices get lost in WhatsApp | Every notice saved, searchable, and organized |
| Chairman has to ask around for updates | One dashboard shows everything at a glance |
| Writing a notice takes time and effort | AI drafts a professional notice from a short prompt |

# 3. Who Benefits

The Treasurer Spends less time on manual entry and report-building, with accurate, always-up-to-date financial records.

The Secretary Publishes clear, professional notices in minutes, with a full searchable history — no more digging through WhatsApp.

The Chairman Gets a single dashboard with everything needed for committee meetings — no more chasing updates.

# 4. Why This Approach, Not an Off-the-Shelf App

Established apps like MyGate, NoBrokerHood, and ApartmentADDA are capable, but they're built for a broad market and come with complexity, cost, and features many smaller societies never use. Our proposal is a focused system built around exactly what your committee needs — nothing more, nothing to learn that you won't use.

# 5. What's Included in Phase 1

Phase 1 is scoped to deliver the core value fast — everything your committee needs to leave spreadsheets and WhatsApp behind:

- Resident records — add, update, remove, and search residents.

- Maintenance payments — record payments, view history, track pending dues.

- Accounts — record income and expenses, generate a monthly summary.

- Notices — create, edit, and publish, with the AI notice-writer built in.

- Dashboard — residents, collections, expenses, balance, and recent notices at a glance.

# 6. Suggested Timeline

Indicative only — to be confirmed once final scope and priorities are agreed:

| Day | Phase | Key Activities |
| --- | --- | --- |
| Day 1 | Requirement Gathering | Discuss client needs, finalize feature list and user roles |
| Day 2 | Requirement Analysis | Define workflows for residents, maintenance, and accounting |
| Day 3 | PRD Documentation | Draft the Product Requirement Document (PRD) |
| Day 4 | PRD Finalization | Client review and sign-off on PRD |
| Day 5 | UI/UX Design (Figma) | Design wireframes and screens for all MVP modules |
| Day 6 | Frontend Development | Project setup, layout, authentication screens |
| Day 7 | Frontend Development | Resident Management & Maintenance Management screens |
| Day 8 | Frontend Development | Accounting, Notice Management & Dashboard screens |
| Day 9 | Backend & Database Development | Database schema, authentication APIs |
| Day 10 | Backend & Database Development | Resident & Maintenance Management APIs |
| Day 11 | Backend & Database Development | Accounting, Financial Statements & Notice APIs |
| Day 12 | AI Notice Generator Integration | Integrate Anthropic Claude API for notice generation |
| Day 13 | Testing & Bug Fixing | End-to-end testing across all modules and fixes |
| Day 14 | Deployment & Final Submission | Deploy application and hand over to client |

# 7. Risks — and How We Handle Them

| Risk | How We Manage It |
| --- | --- |
| Old records are messy or incomplete | We'll run a data clean-up pass together before migration, so nothing important is lost. |
| Typing mistakes affect accuracy | Built-in validation checks (e.g. duplicate flat numbers) catch common errors as they're entered. |
| Committee needs time to adjust | We'll provide a simple walkthrough and stay available for questions after launch. |
| Data needs to stay secure | Secure login for every committee member, with passwords stored safely. |
| Early bugs after launch | A short post-launch support window is included to fix issues quickly. |
| AI notices need a human check | Every AI-drafted notice is a draft only — a person always reviews and approves before it's published. |
| AI service briefly unavailable | Notices can always be written manually as a fallback, so operations never stop. |

# 8. Room to Grow

Once Phase 1 is delivering value, the system can grow with you:

- A resident self-service portal.

- Complaint tracking and resolution.

- Visitor management.

- AI-powered financial insights and reports.

- Vendor management.

# 9. Investment

[Pricing to be confirmed based on final scope — e.g. fixed project fee, milestone-based payments, or monthly retainer. Happy to walk through options that fit your committee's budget.]

# 10. Next Steps

We're ready to get started. To move forward:

- Confirm the Phase 1 scope outlined in Section 5.

- Agree the timeline and investment.

- Sign off, and we begin within [X] days.

Let's simplify how your society runs. Reply to this proposal or reach out directly to schedule a short call — we're happy to answer questions or adjust scope to fit your committee's priorities.